## Slide 1: System Development Methods CT00046-3-2
Structured Methodologies

## Slide 2: Topic & Structure of the Lesson
Principles of structured methodologies.
Phases in Waterfall methodology, Structured Systems Analysis and Design Methodology (SSADM), and V-Model.
Strengths and weaknesses of structured methodologies.

## Slide 3: Learning Outcomes
By the end of this lecture, you should be able to :
Explain the underlying principles of Structured Methodologies.
Describe the phases in Waterfall, Structured Systems Analysis and Design Methodology (SSADM), and V-Model.
Identify the strengths and weaknesses of Structured Methodologies.

## Slide 4: Key Terms you must be able to use
If you have mastered this topic, you should be able to use the following terms correctly in your assignments and exams:
  Structured Methodologies
  Waterfall Methodology
  SSADM
  V-Model

## Slide 5: Structured Methodologies Principles

## Slide 6: Traditional / Structured Methodologies
System development is organized into phases, with deliverables and milestones to measure progress.
Developed in the 70’s.
Also known as Traditional Methodologies
Very detailed steps explained.
  The formulation for beginners to develop a system.
Requirements need to be clear and fixed.
Focus on error free product
Rigid and strict rules.
Emphasis on full documentation.
Example methodologies: Waterfall Model, Structured Systems Analysis and Design Methodology (SSADM), V-Model.

## Slide 7: Waterfall Methodology

## Slide 8: Waterfall Methodology
Introduced in the 1970s by Dr. Winston W. Royce.
Close to SDLC phases
Can be used for almost all types of projects
Highly structured and rigid - sequential development process.
  One should move to the next phase only when its preceding phase is completed and perfected.
Promotes quality control of process and product.
Emphasis on good documentation

## Slide 9: Waterfall Methodology Phases
Requirements
Design
Implementation
Integration & Testing
Deployment
Maintenance

## Slide 10: Waterfall Methodology Phases .. cont.
Requirement Gathering and Analysis
  All possible requirements of the system to be developed are captured and documented into System Requirement Specification (SRS) document.
System Design
  The SRS is studied, and system design is prepared.
  System Design helps in specifying hardware and system requirements and helps in defining overall system architecture.
Implementation
  With inputs from system design, the system is first developed in small programs called units, which are integrated into the next phase.
  Each unit is developed and tested for its functionality which is referred to as Unit Testing.

## Slide 11: Waterfall Methodology Phases .. cont.
Integration and Testing
  All the units developed in the implementation phase are integrated into a system after testing each unit.
  Post integration the entire system is tested for any faults and failures.
Deployment
  Once the functional and nonfunctional testing is done, the product is deployed in the customer environment or released into the market.
Maintenance
  Aimed to fix some issues which come up in the client environment.
  Also, to enhance the product some better versions are released.

## Slide 12
Watch the following video to find out more about the Waterfall Methodology
Waterfall Methodology

## Slide 13: Structured Systems Analysis and Design Methodology (SSADM)

## Slide 14: Structured Systems Analysis and Design Methodology (SSADM)
Popular methodology used in the late 80s
Rigid and document-led approach to system design
Good for projects with complex database design.
Has strategies to align business needs with system development.
Ends at design stage.

## Slide 15: SSADM Phases
Decide how viable the project really is.
Investigation of current system and provides users with options that meet their requirements.
Refine the requirements based on the selected business system option.
Evaluation of the best technical products and provides detailed specification.
Covers everything needed for construction and implementation.

## Slide 16: Project Definition
Before a project can begin, we must establish the objectives and the areas of the business which are involved.
The need to begin a new project may arise from a variety of causes . For example:
  It may be that the existing manual system has proved inadequate to handle a particular set of circumstances,
  It may be that the requirements of an entirely new company or department need to be defined and subsequently satisfied.

## Slide 17: Project Definition (Cont.)
The starting point for a project should be a Project Initiation Document that includes 'terms of reference’ .
In systems analysis, the terms of reference are usually produced jointly by the client (or user) and the analyst and define:
  The objectives and scope of the investigation or project.
  The resources available or required and the timescales involved.
  Any limitations or constraints

## Slide 18: Feasibility Study
Once the terms of reference have been defined , it may be necessary to carry out a feasibility study in order to decide how viable the project really is before too many resources are committed.
Within a feasibility study, a preliminary investigation, analysis and design are carried out with the aim of:
  understanding the operation of the present system and its problems
  identifying the requirements for the new system
  identifying a range of viable solutions to the problem
  identifying the cost/benefit implications involved

## Slide 19: Feasibility Study (Cont.)
More specifically, the study should embrace the following
Overview of the current system (if appropriate)
    objectives
    outline description of processing
    -outline description of input and output data requirements
    operational constraints, e.g., volumes of data, timescales for processing, etc.
    problems, shortcomings, costs
    Requirements for the new system
    objectives
    overview of output, input, processing and data

## Slide 20: Feasibility Study (Cont.)
• Overview of a range of alternative solutions comprising, for each solution:
  technical feasibility, i.e., will the proposed hardware and/ /or software be able to solve the problem?
  are suitably qualified personnel available to develop the system?
  economic feasibility, i.e., how much will the solution cost (hardware, software, staff, training, etc.)?
  what are the benefits? can they be quantified (reduction in staff)?
  what are the risks of implementing the system (e.g., financial loss)?
  what is the cost of not implementing the system? (e.g., loss of competitive edge)
  operational feasibility: can the system be developed and implemented within the given timescales?
  what impact will the system have on the users (e.g., skill implications, retraining, redundancy, etc.)?

## Slide 21: Feasibility Study (Cont.)
Overall recommendation.
  other implications. For example, if the system is to hold personal data, is the company registered under the Data Protection Act? or software be able to solve the problem?

## Slide 22: Investigation of Current Environment
Investigation of the current environment documents the current system (if it exists) and production of a Requirements Catalogue, data model and process model.
  Requirements generally consist of a collection of problems which have been identified in the current system, together with a set of requirements for the new system.
  As there may be millions of items of data within a small system, it is necessary to simplify the analysis procedure by grouping data relating to the same or similar objects and treating it as a single entity. An entity is an object of the real world about which information is held in a particular system.
  Data is moved around the system by processes . These processes may be triggered in several ways ; for example, time, input of data from outside or from another part of the system.

## Slide 23: Business System Options
Provides User Management with prepared options (Business System Options/BSO) describing the scope and functionality of alternative ways of developing a system to meet their requirements , user and task identification.
Describe 'what the system should do' rather than 'how it will do it’ .
The set of options should be designed to give the user the opportunity to decide what approach should be taken to solve the problems of this part of his business. It is normal for the analyst to produce several options for discussion with the user.
The proposed options is chosen, this choice then enables the analyst to proceed with the detailed logical design of the proposed system.

## Slide 24: Definition of Requirements
Definition of Requirements take the selected Business System Option and refines the requirements catalogue, data and process models expanding the detail into function descriptions and Input/Output structures.
The following tasks are carried out and documentation is amended or created to support the development of the required system model.
  Defining Required System Processing
  Development of Required Data Model
  Derive System Functions
  Structure Diagrams
  Specification Prototypes

## Slide 25: Technical System Options
Technical system option is the evaluation of the best technical products to meet the requirements specification. This is carried out in parallel with the next phase Logical Design). The options are normally produced in outline from a 'brainstorming' session and consider some aspects, for example:
  Will we need processing to be available at more than one point, in which case what levels of processing are needed and where are the processor(s) and terminals going to be located?
  Does data need to be passed between sites and, if so, what do we need?
  What software will need to be bought and/or developed? the software was able to support adequate response times at peak loading.
  What if the production of invoices were not held up due to insufficient printers (or to the lack of a sufficiently large buffer in the printer or printers).

## Slide 26: Logical Design
Logical Design, (i.e., what the new system will do) providing the detailed specification of processing structures, data and Human Computer Interfaces in the form of dialogues. The three parts of this stage can be carried out in sequence or in parallel, this will depend on the skills and size of the project team.
  Dialogue Design: This area of design is important to users as often they see their interaction with the system as synonymous with the functionality of the system.
  Define Update Processing: This step completes the specification of the update processing and the associated error handling.
  Define Enquiry Process: This step completes the database Enquiry Process specification and associated error handling.

## Slide 27: Physical Design
Physical design (i.e., how the new system will work) specifies the physical data, processes, inputs and outputs. It covers everything needed to decide an application's construction and implementation methods.
The stage requires expertise in the form of designers, programmers and other specialists. Analysts can specify function components, but experienced designers are required to decide how those components can be implemented.

## Slide 28: Physical Design
Some tasks in this stage including:
  Preparing for Physical Design.
  Create Physical Design Strategy: include Processing System Classification, DBMS Data Storage Classification, DBMS Performance Classification.
  Overview of Physical Data and Process Design.
  Physical Data Design.
  Space and Performance: If the previous activities have been completed, the design may need to be modified to meet the required storage and performance objectives.
  Physical Process Specification: the logical design products are converted into programs, physical I/O formats and physical dialogue designs that will work in the selected physical environment.
  Function Component Implementation Map.

## Slide 29: SSADM Design Techniques
Logical Data Modeling
  To determine the high-level requirement for the system
  System components, entities, main process, etc.
Data Flow Modeling
  To determine the ‘movement’ of data within the system
  Data transformation, storage, data flow, etc.
Entity Event Modeling
  To determine the processes and operations
  Event sequence, dependency, etc.

## Slide 30: V-Model

## Slide 31: V-Model
Derived and modified from Waterfall Model.
After the implementation phase, the phases in the V-Model bent upwards to form the ‘V’ shape. This represents the association between each phase with its testing phase.
The horizontal dimension of the V-Model denotes the project completeness (project time).
The vertical dimension of the V-Model denotes the multiple levels of the system of interest. The topmost level represents the system context in which the system operates. The bottommost level represents the parts that can be obtained and hence suffice to be defined in a black-box-view.

## Slide 32: V-Model Phases

## Slide 33: V-Model Phases (Cont.)
Concept of Operations
  Identify goals and objectives of the proposed system, study business strategies and policies to determine system constraints. Study organizations entities, stakeholders, activities, etc.
  Produce a checklist that contains:
    Clear reasons to develop a new system or upgrade the existing system.
    Stakeholders and their roles.
    Identified internal, external, support, physical and operational environments of the proposed system., etc.

## Slide 34: V-Model Phases (Cont.)
Requirements Analysis and Architecture
  Requirements Analysis: User requirements are collected using requirement engineering techniques i.e., interview, survey, observation, etc. Requirements the documented in a System Requirements Specification (SRS) describing functional and non-functional requirements.
  System Design: Study the SRS, figure out possibilities and techniques to implement the defined requirements. If any unfeasible requirements, user is informed to discuss the alternative replacements. The software specification document is produced that contains structure of system menu, structure of data, data dictionary, list of business scenarios, test plans, etc.
  Architecture Design/Physical Design: Includes software architecture, database tables, interface relationships, required technologies, brief functionality of the module, etc.

## Slide 35: V-Model Phases (Cont.)
Detailed/Module Design
  The proposed system has broken down into smaller and manageable units/modules, then each unit is explained in detail. The detailed design includes database tables with type, size, and constraints, detail interfaces, detail input and output for each module, etc.
Verification and Validation
  Unit testing: each unit is tested to discover and resolve any defects and bugs.
  Integration testing: some integrated units will be tested together to discover and resolve any issues in the interfaces and interaction.
  System testing: aimed to check the overall system meets the specified requirements.
  User acceptance testing: used by the users to verify the system, to determine whether a system satisfies their criteria. Includes interface quality and overall requirements.

## Slide 36: V-Model Phases (Cont.)
Operation and Maintenance
    Identify best practices for system operations, problem management and support/help desk best practices, release management and quality assurance in system operations, characteristics and best practices for IT asset management, hardware maintenance and hardware monitoring, capacity planning and monitoring activities, maintenance, and service management activities within an organization, etc.

## Slide 37
The following video describes how the verification and validation take place in the V-Model.
V-Model

## Slide 38: V-Model Techniques
Takes the ‘top-down’ development approach
  Concept, Architecture Design, high-level design, etc.
Verification and Validation at end of each phase / process which can include:
  1. Validation of stakeholder requirements
  2. Validation of allocated requirements
  3. Validation of system element definitions
  4. Validation of the virtually integrated system
  5. Validation of the operational system deployed into its environment
  6. Validation of the in-service system.
Use various testing techniques for product
  Unit, integration, system, user acceptance, etc.

## Slide 39: Structured Methodologies Strengths & Weaknesses

## Slide 40: Strengths with Structured Methodologies (in general)
A hierarchical approach tends to generate well-organized systems. Its step-by-step approach (parallel to the system development life cycle).
Simplifies project management, risk management, and resource management.
Additionally, this methodology’s tools and techniques can all be used to support other methodologies.

## Slide 41: Problems with Structured Methodologies (in general)
Rigid phases, discourage skipping of unimportant steps.
Emphasize of process and product quality rather than customer satisfaction
Requirement need to be defined at the beginning of the project and not encouraged to change towards the end.
Cost and time is often unpredictable for large projects.
Too many ‘red-tapes’, wasting time and resources

## Slide 42: Summary
Traditional/Structured Methodologies contains detailed steps explained, requirements that need to be clear and fixed, focus on error-free product, rigid and strict rules, and emphasis on full documentation.
The Waterfall methodology can be used for almost all types of projects, is highly structured, and use a sequential development process - one should move to the next phase only when its preceding phase is completed and perfected.
The SSADM is suitable for projects with complex database design, has strategies to align business needs with system development, and ends at the design stage.
The V-Model contains the horizontal dimension that denotes the project completeness (project time) and the vertical dimension that denotes the multiple levels of the system of interest. Besides, verification and validation can be conducted at end of each phase.

## Slide 43: Question & Answer

## Slide 44: Next Session
Agile Methods